Tool 9.2 Milestone Management

Use this tool to manage milestone management meetings and to follow up on progress as a team.

Milestone Management Process

1 Set up: Track what is being done, by whom, when

Leader conducts a weekly or bi-weekly Milestones Management meeting with their team.

Prior to Milestones Management meetings:

2 Update: Each team member submits their updates.

3 Review: Each person reads and reviews updates before the meeting.

If help is requested, relevant data, reading, analysis, etc. is submitted in advance.

At Milestones Management meetings

Part One: 4 Reporting

Each team member gives a five-minute update in the following format: most important wins, most important learnings, areas where they need help. Reporting only. No discussion.

Part Two: 5 Pause and Prioritize

After reporting, the leader pauses to order topics for discussion by priority.

Part Three: Problem Solving by Priority

6 Group discusses priority topics in order, spending as much time as necessary on each topic.

7 The remaining topics are deferred to the next Milestones Management meeting or a separate meeting. Key items are updated and communicated.

Note the most up-to-date, full, editable versions of all tools are downloadable at www.primegenesis.com/tools